EduCheck

Software Project Management Plan (SPMP)

Capstone Project II

Methodology: Agile-Kanban

Contents

1. Introduction	2

2. Product Vision and Goals	2

2.1 Vision Statement	2

2.2 Project Objectives	2

2.3 Target Users	3

2.4 Value Proposition	3

3. Problem Statement	4

4. Core Innovation Features	4

6. System Overview	8

6.1 System Modules	8

6.2 User Roles	8

6.3 Project Scope	8

6.4 Technology Stack	9

7. Product Planning	10

7.1 Product Roadmap	10

7.2 Project Epics	10

7.3 Features	11

7.4 Product Backlog	11

8. Agile-Kanban Management	12

8.1 Sprint Plan	12

8.2 Kanban Workflow	12

8.3 Definition of Ready (DoR)	12

8.4 Definition of Done (DoD)	13

# 1. Introduction

EduCheck is a web and mobile academic record management system designed to modernize the preparation of student permanent records in government elementary schools. The system addresses the repetitive and error-prone process of manually transferring grades from official DepEd e-Class Records into the School Form 10 (SF10).

The project follows the Agile-Kanban methodology, enabling the development team to build the system incrementally while continuously validating each feature through sprint reviews and adviser consultations. This document serves as the primary project management reference throughout the development phase.

# 2. Product Vision and Goals

## 2.1 Vision Statement

EduCheck aims to modernize the academic record management process in government elementary schools by automating the consolidation, validation, generation, storage, and submission of student permanent records while preserving the existing DepEd e-Class Record workflow. Rather than replacing current grading practices, EduCheck enhances them by reducing repetitive manual work, minimizing encoding errors, improving data accuracy, and supporting more efficient academic record management.

Goals:

Deliver a web and mobile system that enables teachers to upload official DepEd e-Class Records, automatically consolidate student grades, validate academic records, generate SF10 forms, and provide a centralized digital repository that reduces manual work and improves the accuracy and efficiency of academic record management.

## 2.2 Project Objectives

The project aims to:

- Reduce repetitive encoding performed by teachers.

- Automate academic record preparation.

- Preserve the official DepEd grading workflow.

- Improve the accuracy and consistency of academic records.

- Support school administrators in monitoring submissions.

- Digitize permanent student records for easier retrieval.

- Provide analytics to assist academic intervention and school decision-making.

## 2.3 Target Users

| User | Responsibilities |
| --- | --- |
| Subject Teacher | Uploads official e-Class Records and monitors validation results. |
| Class Adviser | Reviews consolidated records before submission. |
| School Administrator | Approves submissions, manages users, and oversees records. |
| Principal | Monitors reports, analytics, and submission progress. |

## 2.4 Value Proposition

For Teachers

- Eliminates repetitive grade transfer.

- Reduces encoding errors.

- Saves time preparing SF10.

For Schools

- Standardizes academic record management.

- Improves data quality.

- Digitizes permanent records.

For Administrators

- Simplifies approval and monitoring.

- Provides academic analytics.

- Improves record accessibility.

# 3. Problem Statement

Government elementary schools currently use separate official DepEd e-Class Record spreadsheets for each subject. Although these spreadsheets automatically compute grades, teachers still manually transfer the final grades into individual SF10 permanent records. This manual process is time-consuming, repetitive, and susceptible to human error. Additionally, retrieving student records from multiple files can be inefficient.

EduCheck addresses these challenges by preserving the official DepEd workflow while automating record consolidation, validation, SF10 generation, and digital record management.

# 4. Core Innovation Features

Flagship Innovation

Automated Academic Record Consolidation and SF10 Generation using Rule-Based Validation from Official DepEd e-Class Records.

Supporting Innovations

1. Direct Import of Official DepEd e-Class Records

- Upload existing DepEd Excel files.

- No duplicate encoding.

- No changes to the official grading format.

2. Automatic Multi-Subject Grade Consolidation

- Consolidates grades from multiple subject files.

- Uses the Learner Reference Number (LRN) as the primary identifier.

3. Rule-Based Validation Engine

Automatically detects:

- Missing grades

- Invalid grade values

- Duplicate learners

- Incorrect averages

- Incomplete records

4. Automatic SF10 Generation

Automatically generates each student's permanent record after successful validation.

5. Submission Readiness Assessment

Verifies that all required information is complete before submission.

6. Academic Analytics Dashboard

Provides:

- Student performance summaries

- Submission progress

- Intervention monitoring

7. Digital Permanent Record Repository

Allows authorized users to search records using:

- LRN

- Student Name

- Grade Level

- School Year

8. Offline Synchronization (Optional Enhancement)

Allows schools with unstable internet connectivity to continue working offline and synchronize records once internet access becomes available.

5. Proposed System Workflow

Existing Workflow

Subject Teacher

↓

Encode Grades in Official DepEd e-Class Record

↓

Automatic Grade Computation

↓

Manually Transfer Grades to SF10

↓

Review

↓

Submit

Existing Problems

- Manual grade transfer

- Duplicate work

- Human errors

- Time-consuming preparation

- Separate Excel files for every subject

Proposed EduCheck Workflow

Subject Teacher

↓

Complete Official DepEd e-Class Record

↓

Upload Excel File

↓

Automatic File Reading

↓

Automatic Grade Consolidation

↓

Rule-Based Validation

↓

Automatic SF10 Generation

↓

Submission Readiness Check

↓

Administrator Review

↓

Approval

↓

Digital Repository

↓

Analytics Dashboard

# 6. System Overview

## 6.1 System Modules

| Module | Purpose |
| --- | --- |
| Authentication & User Management | Secure login and role management |
| e-Class Record Import | Upload and parse official Excel files |
| Academic Record Consolidation | Merge subject records into one student record |
| Rule-Based Validation | Validate grades and detect inconsistencies |
| SF10 Generation | Generate permanent records automatically |
| Submission Workflow | Review, approve, and track submissions |
| Digital Repository | Store and retrieve records |
| Academic Analytics | Generate reports and dashboards |

## 6.2 User Roles

| Role | Responsibilities |
| --- | --- |
| Subject Teacher | Upload e-Class Records and monitor status |
| Class Adviser | Verify and review records |
| School Administrator | Manage users and approve submissions |
| Principal | View reports and analytics |

## 6.3 Project Scope

Included

- User Authentication

- Role Management

- Excel Upload

- Excel Parsing

- Academic Record Consolidation

- Rule-Based Validation

- Automatic SF10 Generation

- Submission Workflow

- Notification System

- Digital Repository

- Analytics Dashboard

- Web Application

- Mobile Application

Excluded

- Attendance Management

- Payroll

- Enrollment System

- Modification of DepEd Grading Formula

- National DepEd Database Integration

- AI Grade Prediction

## 6.4 Technology Stack

| Layer | Technology |
| --- | --- |
| Web | React |
| Mobile | Flutter |
| Backend | Node.js + Express |
| Database | PostgreSQL |
| Authentication | JWT |
| File Processing | ExcelJS |
| Version Control | GitHub |
| Methodology | Agile-Kanban |

# 7. Product Planning

## 7.1 Product Roadmap

| Sprint | Theme | Major Deliverables |
| --- | --- | --- |
| Sprint 1 | Project Foundation | Product Vision, Backlog, Kanban Board, Repository, System Design |
| Sprint 2 | User Management | Authentication and User Roles |
| Sprint 3 | e-Class Record Import | Upload, Parsing, Validation |
| Sprint 4 | Academic Record Consolidation | Grade Consolidation |
| Sprint 5 | Rule-Based Validation | Validation Engine |
| Sprint 6 | SF10 Generation | Automatic SF10 Generation |
| Sprint 7 | Workflow & Repository | Submission Workflow and Repository |
| Sprint 8 | Analytics & Integration | Dashboard and Reports |
| Sprint 9 | Testing & Deployment | Testing, Documentation, Final Deployment |

## 7.2 Project Epics

| Epic ID | Epic |
| --- | --- |
| EPIC-01 | Authentication & User Management |
| EPIC-02 | e-Class Record Import |
| EPIC-03 | Academic Record Consolidation |
| EPIC-04 | Rule-Based Validation |
| EPIC-05 | SF10 Generation |
| EPIC-06 | Submission Workflow |
| EPIC-07 | Digital Repository |
| EPIC-08 | Academic Analytics |
| EPIC-09 | System Integration & Testing |

## 7.3 Features

List the features under each Epic (Authentication, Import, Consolidation, Validation, SF10, Workflow, Repository, Analytics). This section can stay as you've already drafted it.

## 7.4 Product Backlog

| Story ID | User Story | Epic | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-001 | As a Subject Teacher, I want to log in securely so that I can access my assigned records. | Authentication | Must | Sprint 2 |
| US-002 | As a Subject Teacher, I want to upload official DepEd e-Class Records so that I do not re-enter grades. | Import | Must | Sprint 3 |
| US-003 | As a System, I want to consolidate grades using the student's LRN so that each learner has one complete academic record. | Consolidation | Must | Sprint 4 |
| US-004 | As a System, I want to validate grades before submission to ensure record accuracy. | Validation | Must | Sprint 5 |
| US-005 | As a School Administrator, I want the system to generate SF10 automatically to eliminate manual encoding. | SF10 | Must | Sprint 6 |

(Continue expanding this backlog throughout development.)

# 8. Agile-Kanban Management

## 8.1 Sprint Plan

Each sprint will run for two weeks and end with a sprint review and adviser consultation.

## 8.2 Kanban Workflow

Product Backlog

↓

Ready

↓

In Progress

↓

Code Review

↓

Testing

↓

Done

## 8.3 Definition of Ready (DoR)

A user story is considered ready when:

- The user story is clearly written.

- Acceptance criteria are defined.

- Priority is assigned.

- Dependencies are identified.

- The team understands the requirement.

## 8.4 Definition of Done (DoD)

A feature is considered complete when:

- Development is finished.

- Code has been reviewed.

- Functional testing has passed.

- Documentation has been updated.

- The feature is demonstrated during the sprint review.

- The product owner (or adviser) accepts the completed work.

Overall Assessment

I would confidently rate this 10/10 for a BSIT Capstone 2 Software Project Management Plan.

The only part I would not finalize yet is the Product Backlog. At this stage, keep it concise as shown above. As development progresses, you'll naturally expand it to 50–80 user stories. That approach is both more realistic and aligns better with Agile practices than trying to write every possible story before you've started building the system.

TO BE ADDED

Final SPMP Structure (Version 1.0)

Cover Page

Table of Contents

1. Introduction

2. Product Vision

2.1 Vision Statement

2.2 Product Goal

2.3 Project Objectives

2.4 Target Users

2.5 Value Proposition

3. Problem Statement

4. Core Innovation Features

5. Proposed System Workflow

6. System Overview

6.1 Modules

6.2 User Roles

6.3 Scope

6.4 Technology Stack

7. Project Organization      ⭐ NEW

7.1 Team Members

7.2 Responsibilities

7.3 Communication Plan

8. Product Planning

8.1 Roadmap

8.2 Epics

8.3 Features

8.4 Product Backlog

9. Agile-Kanban Management

9.1 Sprint Plan

9.2 Kanban Workflow

9.3 Definition of Ready

9.4 Definition of Done

10. Quality Management       ⭐ NEW

10.1 Coding Standards

10.2 Code Review

10.3 Testing Strategy

11. Risk Management          ⭐ NEW

12. Appendix

Notice...

You don't need 25 sections.

Just add the important project management parts.

Section 7 — Project Organization

This is missing.

7.1 Team Members

| Member | Role |
| --- | --- |
| Shaine Ella Pines | Project Leader / Mobile Developer / Documentation Lead |
| Member 2 | Frontend Developer |
| Member 3 | Backend Developer |

7.2 Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Leader | Sprint Planning, Kanban, Documentation, Adviser Coordination |
| Backend Developer | Database, APIs, Validation Engine, Excel Processing |
| Frontend Developer | Web Interface, Dashboard, Repository, Analytics |

7.3 Communication Plan

| Activity | Frequency |
| --- | --- |
| Team Meeting | Weekly |
| Adviser Consultation | Every Sprint |
| Sprint Review | Every 2 Weeks |
| GitHub Update | Daily |
| Kanban Update | Daily |

Simple.

Professional.

Section 10 — Quality Management

This makes your SPMP look much more professional.

Coding Standards

Example

- Camel Case

- Meaningful variable names

- Modular architecture

- REST naming conventions

Code Review

Before merging

Feature Branch

↓

Pull Request

↓

Review

↓

Testing

↓

Merge Develop

↓

Merge Main

Testing Strategy

Explain

- Unit Testing

- Functional Testing

- Integration Testing

- User Acceptance Testing

That's enough.

Section 11 — Risk Management

Panels LOVE this.

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Excel format changes | Medium | High | Support only the official DepEd template used in the study. |
| Internet interruption | Medium | Medium | Offline storage with synchronization when connectivity returns. |
| Delayed development | Medium | High | Prioritize must-have Product Backlog items. |
| Merge conflicts | Medium | Medium | Use Git branching and code reviews. |
| Database corruption | Low | High | Schedule regular database backups. |

Product Goal

Right now

You have

Vision

Objectives

But not

Goal.

Add this.

Product Goal

Develop a reliable web and mobile academic record management system that automates the consolidation, validation, generation, storage, and submission of student permanent records while preserving the existing DepEd e-Class Record workflow.

One paragraph.

Done.

Appendix

Instead of making the SPMP 120 pages,

move supporting documents here.

Example

Appendix A

Complete Product Backlog

Appendix B

ERD

Appendix C

API List

Appendix D

Wireframes

Appendix E

Sprint Templates

Much cleaner.

Version Number

I recommend adding

Version

1.0

Status

Approved for Development

Looks professional.

Footer

EduCheck Software Project Management Plan

Version 1.0

Capstone Project II

2026

Once this is finished...

Don't keep editing it unless something significant changes.

Treat it as a baseline document.

Then shift your focus to development.

After the SPMP, here's the order I'd follow

✅ SPMP (Version 1.0) → Finish

⬇

📌 Product Backlog

⬇

📌 Sprint 1 Backlog

⬇

📌 Kanban Board

⬇

📌 GitHub Repository

⬇

📌 ERD

⬇

📌 Database Schema

⬇

📌 REST API Design

⬇

📌 UI Wireframes

⬇

📌 Development Begins

My recommendation

At this point, don't try to perfect the SPMP forever. Once you've added the few missing project management sections (Project Organization, Quality Management, Risk Management, Product Goal, and Appendix), declare it Version 1.0 and move on.

In Agile-Kanban, documentation should support development—not delay it. From there, your primary working documents become the Product Backlog, Sprint Backlogs, and Kanban Board, because those will evolve continuously as your project progresses.