# Sprint 1 Backlog

## Project: EduCheck

## Duration: July 24 – August 14, 2026

Sprint Goal

Establish the project foundation by preparing the planning artifacts, development environment, technical design, and initial system prototype required for development.

Sprint Deliverables

| Deliverable | Status |
| --- | --- |
| Product Backlog Version 1.0 | ☒ |
| Sprint Backlog | 🚧 |
| Kanban Board | ☐ |
| GitHub Repository | ☐ |
| Initial ERD | ☐ |
| Initial Database Schema | ☐ |
| Initial REST API Design | ☐ |
| Initial UI Wireframes | ☐ |

Tasks

| Task ID | Sprint Task | Assigned To | Priority | Status |
| --- | --- | --- | --- | --- |
| S1-001 | Finalize the Product Backlog (Version 1.0) | All Members | High | ✅ Completed |
| S1-002 | Prepare the Sprint 1 Backlog | Shaine Ella Pines | High | In Progress |
| S1-003 | Create and configure the Kanban Board | Shaine Ella Pines | High | Not Started |
| S1-004 | Create the GitHub repository and configure the branching strategy | Shaine Ella Pines | High | Not Started |
| S1-005 | Set up the backend development environment (Node.js, Express, PostgreSQL) | Backend Developer | High | Not Started |
| S1-006 | Set up the web frontend development environment (React) | Frontend Developer | High | Not Started |
| S1-007 | Set up the mobile application development environment (Flutter) | Mobile Developer | High | Not Started |
| S1-008 | Design the initial Entity Relationship Diagram (ERD) | Backend Developer | High | Not Started |
| S1-009 | Design the initial relational database schema | Backend Developer | High | Not Started |
| S1-010 | Identify and document the initial REST API endpoints | Backend Developer | Medium | Not Started |
| S1-011 | Create low-fidelity wireframes for the core system screens | Frontend Developer | Medium | Not Started |
| S1-012 | Prepare for the Sprint 1 adviser consultation and progress review | All Members | High | Not Started |

Definition of Done

Sprint 1 is considered complete when the Product Backlog, Sprint Backlog, Kanban Board, GitHub repository, initial database design, API plan, and UI wireframes are completed and reviewed during the adviser consultation.