EDUCHECK UAT DAY KIT

Atimonan Central School Annex — Grade 6 Rizal (Departmentalized)

Dry run, morning setup, orientation script, session flow and run sheets. Updated 2026-10-14.

This kit replaces the running order in EduCheck_UAT_Plan.pdf. It matches the current system: one Subject Teacher, fictitious account names, D-04 and D-05 decided by the adviser, 3-term SF10 printing, SF10 import, and web access over the hotspot.

What is in this kit

| # | Part | Who uses it |
| --- | --- | --- |
| 1 | Dry run at home | Team, 2 days before |
| 2 | Morning setup | Tech person, 7:30 on the day |
| 3 | Orientation and demo script (10 minutes) | Facilitator |
| 4 | Session flow | Facilitator |
| 5 | Run sheets: Admin, Class Adviser, Subject Teacher, Principal | One per tester (print one each) |
| 6 | Team run sheet | Team |
| 7 | After the session | Team |

Accounts

| Username | Role | Name on the account |
| --- | --- | --- |
| admin.educheck | Administrator | — |
| principal.educheck | School Head / Principal (view only) | — |
| adviser.grade6a | Class Adviser, Rizal: English, ESP, Filipino, Science | Maria Teresa Santos (fictitious) |
| subject.grade6a | Subject Teacher, Rizal: AP, MAPEH, Mathematics, TLE | Jose Miguel Reyes (fictitious) |

Starting data (baseline): 12 records Pending Approval (LRN 100000000004-015), nothing Approved, LRN 100000000099 and 100000000100 have no TLE grade, demo SF10 learner LRN 100000000001.

1. Dry run at home (at least 2 days before)

Use the same hotspot, laptop and phone you will bring. Allow about 1.5 hours.

Setup

☐  Turn on the hotspot; connect the laptop. In Windows: Settings → Network & Internet → Wi-Fi → the hotspot → Network profile type: Public (Node.js is blocked on Private).

☐  Reset the data: in a terminal, cd backend, then npm run restore, type yes.

☐  Start the backend: cd backend then npm run dev. Start the web app in a second terminal: cd frontend then npm run dev:lan.

☐  Get the laptop's address: ipconfig → the IPv4 Address under the Wi-Fi adapter (e.g. 192.168.43.25).

☐  On a second device on the hotspot, open http://<IP>:5173. The login page shows; log in as principal.educheck.

☐  On the phone app: Server address http://<IP>:5000; log in as adviser.grade6a. It greets Maria Teresa Santos.

Walk-through (one pass of the key cases)

| Role | Do | Expect |
| --- | --- | --- |
| Subject Teacher | Upload TC-022_valid-ecr-rizal.xlsx as Rizal / Mathematics. Time it. | Validated, 0 errors |
| Subject Teacher | Upload per-subject/ecr-rizal-English.xlsx as Mathematics. | Refused (other subject) |
| Subject Teacher | Upload TC-027_ecr-with-errors.xlsx as Mathematics. | 3 errors |
| Adviser | Return Mathematics for one learner, with a reason. | Teacher gets a notification |
| Subject Teacher | Re-upload TC-022_valid-ecr-rizal.xlsx. | Problem cleared |
| Adviser | Try to submit LRN 100000000099. | Refused: TLE missing |
| Admin | Approve LRN 100000000004. | Approved |
| Admin | Generate the SF10 of 100000000004; open the Back sheet. | Grade 6: Term Rating, T1 T2 T3 – |
| Adviser | SF10 of 100000000001: generate, delete Grade 5, Import from SF10. | Grade 5 restored |
| Admin | Open Academic Analytics. | Subjects have different averages |
| Admin (phone) | Approve one record on the phone. | Approved; alert on the Adviser's app |

Finish

☐  Write down how long each part took and adjust the schedule if needed.

☐  Stop both servers (Ctrl+C), then npm run restore → yes. The data is back to the baseline.

☐  Anything that failed: tell the developer and fix it before the trip.

2. Morning setup on UAT day (7:30)

☐  Plug in the laptop, hotspot, phone and extension cord.

☐  Hotspot on; laptop connected; network profile Public.

☐  cd backend → npm run restore → yes (only if the data is not already the baseline).

☐  Start npm run dev (backend) and npm run dev:lan (frontend).

☐  ipconfig → write the IP on every login slip: web http://<IP>:5173, mobile http://<IP>:5000.

☐  Write each tester's password on their slip by hand.

☐  Test one tester device: open the web address and log in.

☐  Open the UAT workbook on the laptop; fill in the Test session box (date, server address, browser, phone, build git log -1).

☐  Start the video call with the teammates; agree who records results and who takes screenshots.

☐  Lay out per tester: login slip, run sheet, consent form, ISO 25010 questionnaire, SUS, pen.

3. Orientation and demo script (10 minutes, 8:00)

Speak in Filipino or English, whatever is comfortable. During the demo only open pages; do not upload, submit or approve anything, so the test data stays at the starting point.

| Time | Say | Show / do |
| --- | --- | --- |
| 0:00–1:00 | Good morning po! We are BSIT students from Manuel S. Enverga University Foundation. Thank you for helping us test our capstone system, EduCheck. | — |
| 1:00–2:30 | Today, teachers copy grades from each subject's e-Class Record into every learner's SF10 by hand. EduCheck reads the official e-Class Records, checks them for errors, puts every subject together per learner, sends them for approval, and prepares the SF10. | Login page, then the Dashboard |
| 2:30–3:30 | We use sample data only: the learners and the account names are made up. Please read and sign the consent form. You may stop at any time. | Consent form |
| 3:30–4:30 | 1. The Subject Teacher uploads the e-Class Record. EduCheck checks it and lists any problem per learner. | Upload page (do not upload) |
| 4:30–5:30 | 2. The Class Adviser sees all subjects of each learner in one place, and submits complete records. | Consolidated Records, Next steps panel |
| 5:30–6:15 | 3. The Administrator reviews and approves the records. | Submission Review |
| 6:15–7:15 | 4. The SF10 is generated from the approved grades. Earlier years can be typed in or imported from an old SF10 file. | Records & SF10, a learner's Permanent Record |
| 7:15–8:00 | 5. The mobile app shows records and alerts, and lets the Adviser and Admin act on the go. | Phone |
| 8:00–9:00 | Each of you has a run sheet. Do the steps in order, compare with the workbook, and mark Pass or Fail. We are testing the system, not you: there are no wrong answers. If you get stuck, call us. | A run sheet |
| 9:00–10:00 | A few known limits: it works only on this local network; phone alerts arrive only while the app is open; after a record is approved, uploads for that section are locked until a revision is requested; 3-term years print as Terms 1-3 on the SF10. Any questions? | Known Limitations |

4. Session flow

| Time | Block | What happens |
| --- | --- | --- |
| 7:30 | Setup | Part 2 of this kit |
| 8:00 | Orientation | Part 3; consent forms signed |
| 8:30 | Block 1 | Everyone in parallel on their own run sheet: accounts, uploads, viewing |
| 9:30 | Break | Facilitator checks that Block 1 is done and the Mathematics record shows Needs Attention (from TC-027) |
| 9:45 | Block 2 | Approval flow, in this order, called out by the facilitator (below) |
| 10:45 | Block 3 | Mobile, one role at a time on the shared phone |
| 11:15 | End | TC-065 first-time task, then the ISO 25010 questionnaire and SUS |
| 11:45 | Close | Thank-yous, group photo (with consent), backup of the final data |

Block 2 order (the facilitator calls each step)

| Step | Who | What |
| --- | --- | --- |
| 1 | Adviser | TC-033: return Mathematics for one learner |
| 2 | Subject Teacher | TC-051 notification, then TC-028 re-upload Mathematics. Last upload of the day. |
| 3 | Adviser | TC-036, TC-035, TC-037: submit records |
| 4 | Admin | TC-039 approve 004 and 006; TC-040 reject 005; TC-069 SF10 of 004 |
| 5 | Adviser | TC-041 (upload refused), TC-042 amendment on 006 |
| 6 | Admin + Adviser | Admin: TC-045 to TC-047, TC-050. Adviser: TC-048, TC-049, TC-070, TC-071 |

Rules for the day

- Do not fix bugs on site. Write each failure in the Defect Log with the steps and a screenshot or photo.

- If a case cannot run because of an earlier failure, mark it Blocked, not Fail.

- Do not restore the data during the session unless it is unusable; if you do, write down the time.

- If the Principal must leave early, do their questionnaires right after Block 1.

Run sheet — Administrator

| Account | Details |
| --- | --- |
| Username | admin.educheck |
| Name on the account | — (school administrator or ICT coordinator) |
| Password | Written on your login slip |

Follow the steps in order. Open the full steps in the UAT workbook for each TC, compare with the Expected Result, and mark Pass or Fail. If something fails, tell the facilitator; do not try to fix it.

| TC | What to do | File / data | Result |
| --- | --- | --- | --- |
| Block 1 — accounts and setup (8:30) |  |  |  |
| TC-001 | Log in with your account. | Login slip | ☐ Pass ☐ Fail |
| TC-002 | Log out, then try a wrong password. |  | ☐ Pass ☐ Fail |
| TC-003 | Try to log in with empty fields. |  | ☐ Pass ☐ Fail |
| TC-006 | Log in again, then log out; press Back in the browser. |  | ☐ Pass ☐ Fail |
| TC-008 | Change your password. Write the new one on your login slip. |  | ☐ Pass ☐ Fail |
| TC-011 | Try a weak new password (e.g. 12345). |  | ☐ Pass ☐ Fail |
| TC-066 | Switch light/dark theme in Settings; both are readable. |  | ☐ Pass ☐ Fail |
| TC-012 | Create a user account (any test name). | Test user | ☐ Pass ☐ Fail |
| TC-013 | Edit that test user, then set it to Inactive. | Test user from TC-012 | ☐ Pass ☐ Fail |
| TC-004 | Log out and try to log in as the inactive test user. Log back in as Admin. | Test user | ☐ Pass ☐ Fail |
| TC-014 | Reset the test user's password. | Test user | ☐ Pass ☐ Fail |
| TC-015 | Search users by name and by role. |  | ☐ Pass ☐ Fail |
| TC-016 | Add a teacher profile for the test user, then edit it. | Test user | ☐ Pass ☐ Fail |
| TC-017 | Assign that teacher to several Mabini (Grade 3) subjects in one save. | Section Mabini | ☐ Pass ☐ Fail |
| TC-018 | Check that only Grade 3 subjects are offered for Mabini. | Section Mabini | ☐ Pass ☐ Fail |
| TC-019 | Try to make a Subject Teacher account the Class Adviser of Mabini. | Section Mabini | ☐ Pass ☐ Fail |
| TC-029 | Open Settings → Validation Rules: they are read-only. |  | ☐ Pass ☐ Fail |
| TC-021 | Open the Audit Log and find your actions above. |  | ☐ Pass ☐ Fail |
| Block 2 — approvals (wait for the facilitator's signal: after the Adviser submits) |  |  |  |
| TC-039 | Approve two records: LRN 100000000004 and 100000000006. | Submission Review | ☐ Pass ☐ Fail |
| TC-040 | Reject LRN 100000000005 with a reason. |  | ☐ Pass ☐ Fail |
| TC-069 | Open the SF10 of 100000000004 and generate it. In Excel (Back sheet, Grade 6): Term Rating, T1 T2 T3 –, ACSA details. | LRN 100000000004 | ☐ Pass ☐ Fail |
| TC-045 | Search Records & SF10 by LRN, name, grade and school year. | LRN 100000000001 | ☐ Pass ☐ Fail |
| TC-046 | Generate the SF10 of the demo learner; Grade 4 on the Front, Grade 5 on the Back. | LRN 100000000001 | ☐ Pass ☐ Fail |
| TC-047 | Try to generate the SF10 of a learner who is not approved; a clear message appears. | LRN 100000000020 | ☐ Pass ☐ Fail |
| TC-050 | Open Academic Analytics; change the filters. |  | ☐ Pass ☐ Fail |
| Block 3 — mobile (shared phone) |  |  |  |
| TC-052 | Log in on the phone app. | Server address on the slip | ☐ Pass ☐ Fail |
| TC-056 | Approve one pending record and return another on the phone. | Any Pending Approval | ☐ Pass ☐ Fail |
| TC-058 | Turn off Wi-Fi on the phone; cached records still show. Turn it back on. |  | ☐ Pass ☐ Fail |
| TC-059 | Keep the app open while someone submits a record; the alert appears. |  | ☐ Pass ☐ Fail |
| TC-060 | Log out on the phone. |  | ☐ Pass ☐ Fail |
| End |  |  |  |
| TC-065 | First-time task given by the facilitator. |  | ☐ Pass ☐ Fail |
| — | Answer the ISO 25010 questionnaire and the SUS. | Printed forms | ☐ Done |

Run sheet — Class Adviser

| Account | Details |
| --- | --- |
| Username | adviser.grade6a |
| Name on the account | Maria Teresa Santos (fictitious) |
| Password | Written on your login slip |
| Your subjects | English, ESP, Filipino, Science (Rizal) |

Follow the steps in order. Open the full steps in the UAT workbook for each TC, compare with the Expected Result, and mark Pass or Fail. If something fails, tell the facilitator; do not try to fix it.

| TC | What to do | File / data | Result |
| --- | --- | --- | --- |
| Block 1 — your section (8:30) |  |  |  |
| TC-001 | Log in with your account. | Login slip | ☐ Pass ☐ Fail |
| TC-002 | Log out, then try a wrong password. |  | ☐ Pass ☐ Fail |
| TC-003 | Try to log in with empty fields. |  | ☐ Pass ☐ Fail |
| TC-006 | Log in again, then log out; press Back in the browser. |  | ☐ Pass ☐ Fail |
| TC-008 | Change your password. Write the new one on your login slip. |  | ☐ Pass ☐ Fail |
| TC-011 | Try a weak new password (e.g. 12345). |  | ☐ Pass ☐ Fail |
| TC-066 | Switch light/dark theme in Settings; both are readable. |  | ☐ Pass ☐ Fail |
| TC-030 | Upload English for Rizal (one of your own subjects). | per-subject/ecr-rizal-English.xlsx | ☐ Pass ☐ Fail |
| TC-031 | Open Consolidated Records for Rizal; search a learner; open the status tabs. |  | ☐ Pass ☐ Fail |
| TC-032 | Check that you cannot see section Mabini anywhere. |  | ☐ Pass ☐ Fail |
| TC-034 | Open a learner and try to return a subject without a reason. |  | ☐ Pass ☐ Fail |
| TC-038 | Open Section Progress; check each subject's status. |  | ☐ Pass ☐ Fail |
| Block 2 — approval flow (follow the facilitator's order) |  |  |  |
| TC-033 | Step 1. Return Mathematics to its teacher for one learner, with a reason. | Any learner | ☐ Pass ☐ Fail |
| — | Wait until the Subject Teacher has re-uploaded Mathematics (TC-028). |  | ☐ Done |
| TC-036 | Step 3. Try to submit LRN 100000000099 (missing TLE). | LRN 100000000099 | ☐ Pass ☐ Fail |
| TC-035 | Submit one complete learner. | e.g. LRN 100000000016 | ☐ Pass ☐ Fail |
| TC-037 | Submit all eligible learners at once. |  | ☐ Pass ☐ Fail |
| — | Wait until the Admin has approved and rejected (TC-039, TC-040). |  | ☐ Done |
| TC-041 | Step 5. Try to upload English again: it is refused (approved learners, D-04). | per-subject/ecr-rizal-English.xlsx | ☐ Pass ☐ Fail |
| TC-042 | Request an amendment on the approved record of 100000000006, with a reason. | LRN 100000000006 | ☐ Pass ☐ Fail |
| TC-048 | Step 6. On a learner's Permanent Record, add an earlier year (4 quarters). | e.g. Grade 3, 2022-2023 | ☐ Pass ☐ Fail |
| TC-049 | Try invalid grades (e.g. 105); they are refused. |  | ☐ Pass ☐ Fail |
| TC-070 | SF10 of 100000000001: generate and save it, delete Grade 5, then Import from SF10 that file and import Grade 5. | LRN 100000000001 | ☐ Pass ☐ Fail |
| TC-071 | On another learner's record, import the file from TC-070: it is refused. | e.g. LRN 100000000004 | ☐ Pass ☐ Fail |
| Block 3 — mobile (shared phone) |  |  |  |
| TC-052 | Log in on the phone app. | Server address on the slip | ☐ Pass ☐ Fail |
| TC-054 | Resubmit the rejected learner on the phone. | LRN 100000000005 | ☐ Pass ☐ Fail |
| TC-055 | Return a subject to its teacher on the phone, with a reason. | Any learner | ☐ Pass ☐ Fail |
| TC-058 | Offline: turn off Wi-Fi; cached data still shows. |  | ☐ Pass ☐ Fail |
| TC-060 | Log out on the phone. |  | ☐ Pass ☐ Fail |
| End |  |  |  |
| TC-065 | First-time task given by the facilitator. |  | ☐ Pass ☐ Fail |
| — | Answer the ISO 25010 questionnaire and the SUS. | Printed forms | ☐ Done |

Run sheet — Subject Teacher

| Account | Details |
| --- | --- |
| Username | subject.grade6a |
| Name on the account | Jose Miguel Reyes (fictitious) |
| Password | Written on your login slip |
| Your subjects | Araling Panlipunan, MAPEH, Mathematics, TLE (Rizal) |
| Files | Folder 03-Testing/UAT-files/ on the laptop or USB drive |

Follow the steps in order. Open the full steps in the UAT workbook for each TC, compare with the Expected Result, and mark Pass or Fail. If something fails, tell the facilitator; do not try to fix it.

| TC | What to do | File / data | Result |
| --- | --- | --- | --- |
| Block 1 — uploads (8:30) |  |  |  |
| TC-001 | Log in with your account. | Login slip | ☐ Pass ☐ Fail |
| TC-002 | Log out, then try a wrong password. |  | ☐ Pass ☐ Fail |
| TC-003 | Try to log in with empty fields. |  | ☐ Pass ☐ Fail |
| TC-006 | Log in again, then log out; press Back in the browser. |  | ☐ Pass ☐ Fail |
| TC-008 | Change your password. Write the new one on your login slip. |  | ☐ Pass ☐ Fail |
| TC-011 | Try a weak new password (e.g. 12345). |  | ☐ Pass ☐ Fail |
| TC-066 | Switch light/dark theme in Settings; both are readable. |  | ☐ Pass ☐ Fail |
| TC-007 | Type /users in the address bar: the page is refused. |  | ☐ Pass ☐ Fail |
| TC-009 | Open Settings: your profile and assignments show. |  | ☐ Pass ☐ Fail |
| TC-023 | Open Upload: only your 4 subjects for Rizal are offered. |  | ☐ Pass ☐ Fail |
| TC-022 | Upload Mathematics for Rizal. (The facilitator times it: TC-061.) | TC-022_valid-ecr-rizal.xlsx | ☐ Pass ☐ Fail |
| TC-024 | Try to upload a text file. | TC-024_not-excel.txt | ☐ Pass ☐ Fail |
| TC-025 | Try to upload a file over 10 MB. | TC-025_oversized-11MB.xlsx | ☐ Pass ☐ Fail |
| TC-026 | Upload, as Rizal / Mathematics, a file of another section's learners. | TC-026_ecr-other-section.xlsx | ☐ Pass ☐ Fail |
| TC-068 | Upload the English file as Mathematics: it is refused. | per-subject/ecr-rizal-English.xlsx | ☐ Pass ☐ Fail |
| TC-027 | Upload the error file as Mathematics: 3 errors (Aguilar, Alcantara, Andrada). | TC-027_ecr-with-errors.xlsx | ☐ Pass ☐ Fail |
| Block 2 — corrections (after the Adviser returns Mathematics) |  |  |  |
| TC-051 | Step 2. Open the notification about the returned subject; mark it read. |  | ☐ Pass ☐ Fail |
| TC-028 | Re-upload the correct Mathematics file; the problem clears. | TC-022_valid-ecr-rizal.xlsx | ☐ Pass ☐ Fail |
| — | No uploads after this point (records get approved next). |  | ☐ Done |
| Block 3 — mobile (shared phone) |  |  |  |
| TC-052 | Log in on the phone app. | Server address on the slip | ☐ Pass ☐ Fail |
| TC-053 | View your uploads and their validation results. |  | ☐ Pass ☐ Fail |
| TC-059 | Keep the app open; an alert arrives when the Adviser returns a subject. |  | ☐ Pass ☐ Fail |
| TC-060 | Log out on the phone. |  | ☐ Pass ☐ Fail |
| End |  |  |  |
| TC-065 | First-time task given by the facilitator. |  | ☐ Pass ☐ Fail |
| — | Answer the ISO 25010 questionnaire and the SUS. | Printed forms | ☐ Done |

Run sheet — Principal

| Account | Details |
| --- | --- |
| Username | principal.educheck |
| Name on the account | — (view only) |
| Password | Written on your login slip |

Follow the steps in order. Open the full steps in the UAT workbook for each TC, compare with the Expected Result, and mark Pass or Fail. If something fails, tell the facilitator; do not try to fix it.

| TC | What to do | File / data | Result |
| --- | --- | --- | --- |
| Block 1 — viewing (8:30, about 30 minutes) |  |  |  |
| TC-001 | Log in with your account. | Login slip | ☐ Pass ☐ Fail |
| TC-002 | Log out, then try a wrong password. |  | ☐ Pass ☐ Fail |
| TC-003 | Try to log in with empty fields. |  | ☐ Pass ☐ Fail |
| TC-006 | Log in again, then log out; press Back in the browser. |  | ☐ Pass ☐ Fail |
| TC-008 | Change your password. Write the new one on your login slip. |  | ☐ Pass ☐ Fail |
| TC-011 | Try a weak new password (e.g. 12345). |  | ☐ Pass ☐ Fail |
| TC-066 | Switch light/dark theme in Settings; both are readable. |  | ☐ Pass ☐ Fail |
| TC-010 | Open Settings: an account without a teacher profile shows correctly. |  | ☐ Pass ☐ Fail |
| TC-043 | Open Dashboard, Submission Review, Section Progress, Records & SF10 and Analytics. |  | ☐ Pass ☐ Fail |
| TC-044 | Look for Approve, Reject, Upload, Edit or Download SF10: none is available. |  | ☐ Pass ☐ Fail |
| Mobile (when the phone is free) |  |  |  |
| TC-052 | Log in on the phone app. | Server address on the slip | ☐ Pass ☐ Fail |
| TC-057 | Open Submissions and a learner record: read-only. |  | ☐ Pass ☐ Fail |
| TC-060 | Log out on the phone. |  | ☐ Pass ☐ Fail |
| End (can be done early if the Principal must leave) |  |  |  |
| — | Answer the ISO 25010 questionnaire and the SUS. | Printed forms | ☐ Done |

6. Team run sheet

| Team role | Job |
| --- | --- |
| Facilitator (on site) | Runs the orientation, calls the Block 2 steps, answers questions |
| Tech (on site) | Laptop, hotspot, servers, phone; restarts if needed |
| Recorder (video call) | Fills Actual Result / Status in the workbook as testers report |
| Documentation | Screenshots, photos (with consent), collects signed forms |

| TC | What to do | File / data | Result |
| --- | --- | --- | --- |
| Before the trip (at home, recorded in the workbook with the team member as Tester) |  |  |  |
| TC-005 | Login lockout after repeated wrong passwords (locks the device for 15 minutes). |  | ☐ Pass ☐ Fail |
| TC-020 | Switch Mabini's staffing mode and back. | Section Mabini | ☐ Pass ☐ Fail |
| TC-063 | Chrome, Edge and Firefox. |  | ☐ Pass ☐ Fail |
| TC-064 | Laptop and tablet widths. |  | ☐ Pass ☐ Fail |
| TC-067 | Session expiry (clear the token instead of waiting 8 hours). |  | ☐ Pass ☐ Fail |
| On the day |  |  |  |
| TC-061 | Time the Subject Teacher's upload and validation (TC-022). | Stopwatch | ☐ Pass ☐ Fail |
| TC-062 | Time page loads: Dashboard, Consolidated Records, Analytics, Records & SF10. | Stopwatch | ☐ Pass ☐ Fail |
| — | Screenshots for Chapter 4: upload result, validation errors, consolidated record, approval, SF10 with T1-T3, import preview, analytics, mobile. |  | ☐ Done |
| — | Photos of the session (only with consent). |  | ☐ Done |

7. After the session

☐  Before anything else: cd backend → npm run backup. This keeps the session's final data as evidence. Do not restore before this.

☐  Collect every consent form, ISO 25010 questionnaire and SUS; count them against the testers.

☐  Fill in any missing Actual Result / Status in the workbook while it is fresh.

☐  Send the Defect Log to the team; fix Critical and High defects first.

☐  Retest fixes by video call with the tester who found each defect.

☐  Score the SUS (odd items: answer − 1; even items: 5 − answer; total × 2.5) and average the ISO 25010 items per characteristic.

☐  Copy the Summary sheet, screenshots and photos into Chapter 4.